## Slide 1: BBB Timeline/ Milestones
BBBrothers
Tebibu Kebede
Ali Rahid
Pedro gomesdonascimento
Mohamed Farag
Justin Engles

## Slide 2
Timeline up to Midterm
January 22nd
Previous Code Review
January 24th
Machine Learning Research
January 30th
Planned Implementation of Machine Learning
January 30th
Data Quality Development Environment
January 31st
Requirement Analysis Document
February 2nd
1Q Project Review
February 9th
Machine Learning Testing in Place
February 16th
Code and Doc Review #1
February 22nd
Runtime Improvement
March 1st
Midterm Project Evaluation
Legend:​
Project Deliverables​
Client Deliverables​
Learning Deliverables​

## Slide 3: Timeline from Midterm to End
Code and Doc Review #2
March 15th
3Q Term Review
April 1st
Code Freeze
April 16th
May 3rd
Final Project Package
April 27th
Machine Learning Visualization
April 14th
April 22nd
Documentation
Core Algorithms Completed
April 14th
Final Project Presentation/Demo
Legend:​
Project Deliverables​
Client Deliverables​
Learning Deliverables​